Backlogs

  story# 1 - Create login page  2 points

 story# 1.1 - Create MDI Form  (Multiple document interface)     2 points

  story# 2 - Create database tables 3 points

  story# 3 - Create UI for Add Users 2 points

  story# 4 - Create UI for Manage User 3 point

  story# 5 - Create UI for Sales Report (Daily, Monthy, Yearly) 8

  story# 5.1 - Create UI for (Daily Report)  3 points

  story# 5.2 - Create UI for (Monthly Report) 2 points

  story# 5.3 - Create UI for (Yearly Report) 3 points

Sprint 1 (2 weeks )

 story# 1 - Create login form       2 points

story# 1 - MDI Form (Multiple document interface)  2 points

story# 1 - Create UI Add User form (Add, Edit, Delete)

story# 1 - Create database tables    2 points

 story# 1 - Create database column for login       2 points

Sprint 2 ( 2 weeks)

story# 2 - Create UI for Category Form

story# 2 - Create UI for Manage Categories Form

  story# 2 - Create database Category Table and Column

story# 2 - Execute Forms

 story# 3 - Create UI for Inventory Add Item

 story# 3 - Create UI for Manage Inventory

story# 3.1 - Button Functions for Photo upload (Product Images)

story # 4 - Create UI for Manage Inventory

story# 4.1 - Button Functions for Photo upload (Product Images)

story# 4 - Run and Execute

Story# 5 - Create UI for Billing Transactions

Story# 5 - Create UI for Billing Inquiry Form

Story# 5.1 - Button Functions for Photo Upload(Product Images)

Story# 5.2 - Button Functionality Check

Story# 5 - Run and Execute

Story# 6 -

Sprint 3 (2weeks)

  story# 5.3 - Create UI for (Monthly Report)

story# 5.3 - Create UI for (Yearly Report)

  story# 3 - Create UI for Add Users 2 points

User

Add User

Manage User

Inventory

Add Item

Manage Inventory

Category

Add Category

Manage Categories

Transaction

Billing

Inquiry

Reports

Daily

Monthly

Yearaly

Tools

Logout