Legend:

1 Point - 2days

2 Points - 4days

3 Points - 6days

4 Points - 1week

Backlog Descriptions:

**Title Imports** **Initial Estimate** **Adjusted Points Assigned**

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint 1** |  |  |  |
| story# 1 - Create login page | 2 Points | 2 Points | Edward Gandionco |
| story# 2 - MDI Form (Multiple document interface) | 1Point | 1Point | Grace Pontanar |
| Story# 3 - Create UI Add User form (Add, Edit, Delete) | 2 Points | 2Points | Grace Pontanar |
| Story# 4 - Create database tables | 1Point | 1Point | Edward Gandionco |
| story# 5 - Create database column for login | 1Point | 1Point | Edward Gandionco |
| **Sprint 2** |  |  |  |
| Story# 6 - Create UI for Category Form | 2Points | 2Points | Grace Pontanar |
| Story# 7 - Create UI for Manage Categories Form | 2Points | 2Points | Grace Pontanar |
| Story# 8 - Create database Category Table and Column | 2Points | 2Points | Edward Gandionco |
| **Sprint 3** |  |  |  |
| Story# 9 - Create UI for Inventory Add Item | 2Points | 2Points | Samuel Hiso |
| Story# 10 - Create UI for Manage Inventory | 2Points | 2Points | Samuel Hiso |
| Story# 12 - Button Functions for Photo upload (Product Images) | 2Points | 2Points | Edward Gandionco |
| **Sprint 4** |  |  |  |
| Story # 11 - Create UI for Manage Inventory | 2Points | 2Points | Edward Gandionco |
| Story# 15 - Button Functions for Photo upload (Product Images) | 2Points | 2Points | Edward Gandionco |
| **Sprint 5** |  |  |  |
| Story# 13 - Create UI for Billing Transactions | 3Points | 3Points | Grace Pontanar |
| Story# 14 - Create UI for Billing Inquiry Form | 2Points | 2Points | Grace Pontanar |
| Story# 16 - Button Functions for Photo Upload(Product Images) | 2points | 2points | Edward Gandionco |
| Story# 17 - Button Functionality Check | 2Points | 2Points | Edward Gandionco |
| **Sprint 6** |  |  |  |
| Story# 18 - Create UI for (Daily Report) | 2Points | 2Points | Rodriguez, Jan Warren |
| Story# 19 - Create UI for (Monthly Report) | 2Points | 2Points | Rodriguez, Jan Warren |
| Story# 20 - Create UI for (Yearly Report) | 2Points | 2Points | Rodriguez, Jan Warren |
| **Sprint 7** |  |  |  |
| Story#22 - Create System Logs | 2Points | 2Points | Edward Gandionco |
| Story#21 - Category UI Form updates (Debugging) | 3Points | 3Points | Edward Gandionco |
| Story#24 - Updating Total Computations of VAT | 2Points | 2Points | Edward Gandionco |
| Story#23 - Adding Sum of the Reports for Daily, Monthly and Yearly | 3Points | 3Points | Edward Gandionco |
| Story#25 - Finalizing Design | 2Points | 2Points | Grace Pontanar |

**Title Imports** **Initial Estimate** **Adjusted Points Assigned**

|  |  |
| --- | --- |
| **After Development Backlog** | **0** |